# Breakdown of AmiLeaked Development Steps & Roles

In order to develop an application such as this one, we need to break down the specific tasks and roles that will be required of us. This document will go over those tasks and roles in detail using a phase system. They will be completed over the course of the four sprints we have left.

# PHASE 1: Project Initialization & Environment Setup (Sprint 4)

### Objective: Create a stable foundation for extension development.

### Development Steps:

- Create version control repository

- Define branching strategy (main, dev, feature branches)

- Initialize Chrome extension skeleton

- Configure manifest file

- Upload files to GitHub repository

- Establish code structure (functions for networking, detection, UI)

- Set up development and testing environment (install Python, VSCode, Chrome)

### Roles:

- Extension architecture overseers

Phase complete when:

- All team members can access the project files

- Code structure is established

# PHASE 2: GUI and UI mockup (Sprint 4)

### Objective: Create a mockup of the GUI, displaying how all functions will be displayed to the user.

### Development Steps:

- Establish all functions to be made

- Create drawing of what the main GUI will look like

- Label what each portion of the drawing does and what it leads to

- Communicate drawing to team

### Roles:

- Lead UI/UX Developer

Phase complete when:

- Drawings are made of main GUI and all system functions

- Drawings are accepted and understood by team members

# PHASE 3: Create Public IP Capture System (Sprint 4)

### Objective: Implement reliable initial public IP detection.

### Development Steps:

- Implement public IP request module or API

- Add fallback Public IP service provider in case the first one fails

- Create IPv4 fetching, then IPv6 and WebRTC

- Store baseline IP with timestamp

- Create baseline manual initial capture trigger

- Create Public IP fetcher that runs in the background

- Add error handling for failed Public IP fetch requests

### Roles:

- Detection logic lead

- Detection logic coder

- Detection logic coder #2

- Detection logic coder #3

Phase complete when:

- Chrome extension can capture and store public IP

- Failure states are handled cleanly

# PHASE 4: Leak Detection Implementation by Observed Network Behavior (Sprint 5)

### Objective: Translate observed network behavior into leak classifications.

### Development Steps:

- Implement IP comparison logic

- Define leak conditions (full, partial, protocol specific)

- Implement confidence scoring model of detected leak

- Produce straightforward result output

### Roles:

- Detection logic lead

- Detection logic coder

- Detection logic coder #2

- Detection logic coder #3

Phase complete when:
System outputs:

- Detected leak result (Secure/Leak/Inconclusive)

- Confidence level for the detected leak

- Short supporting reasoning statement below each detection

# PHASE 5: Error and Uncertainty Handling (Sprint 6)

### Objective: Prevent false positives and manage error states responsibly.

### Development Steps:

- Define error codes for all possible errors

- Define uncertainty states (eg. transient IP change, network interruption, mixed vector results)

- Implement public IP fetch retry logic

- Validate fallback behavior from phase 3

### Roles:

- Detection logic lead

- Extension architecture overseers

- Detection logic coder

- Error & State coder

Phase complete when:

- All possible errors are defined and handled

- All ambiguous (uncertain) scenarios are handled and attributed to a notice for the user

- There are no undefined system states or errors

# PHASE 6: User Interface & Integration (Sprint 6)

### Objective: Clean & spice up the GUI and map all system components to it.

### Development Steps:

- Design and implement GUI for all system functions

- Add notification and in-app status indicators for:

- Secure

- Leak Detected for <leak vector(s)>

- Inconclusive

- Error

- Ensure confidence level is cleanly displayed

### Roles:

- Lead UI/UX Developer

- UI/UX Developer

- Extension architecture overseers

Phase complete when:

- Full detection cycle works end to end

- Results are displayed cleanly and consistently

# PHASE 7: Testing and Optimization (Sprint 7)

### Objective: Validate reliability and prepare for deployment.

### Development Steps:

- Test the app across:

- VPN on/off states

- IPv4, IPv6, and WebRTC states

- Network interruptions

- Perform regression testing

- Optimize performance

- Review existing code and app functions

- Create and polish documentation

- Package and publish extension

### Roles:

- Extension architecture overseers

- Detection logic lead

- Detection logic coder

- Detection logic coder #2

- Detection logic coder #3

- Error & State coder

- Lead UI/UX Developer

- UI/UX Developer

Phase complete when:

- All test cases pass

- There are no critical bugs

- Documentation is polished and complete

- Extension is ready for showcase

# Role assignments

Extension architecture overseers

- Fabian

- Austin

Lead UI/UX Developer

- Fabian

UI/UX Developer

- Lucas

Detection logic lead

- Fabian

Detection logic coder

- Lucas

Detection logic coder #2

- Noah

Detection logic coder #3

- Austin

Error & State coder

- Javier Bautista